|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Group No** | CS 37 | | | | | | | | | |
| **Project Title** | System for a Car Service Station | | | | | | | | | |
| **Supervisor’s Name** | Ms.Sanduni | | | | | | | | | |
| **Co-Supervisor’s Name** | Mr. Roshan Abeyweera | | | | | | | | | |
| **Group Meeting Number** | 02 | | **Date** | | | 15/05/2020 | | | | |
| **Summary of work carried out during last two weeks** | | | | | | | | | | |
| 1. Made the use case model diagram 2. Activity diagrams for all use cases and cleared some doubts regarding the flow of events, requirements, and authentication processes for each individual login. 3. Finalized the user groups as Customer,manager,staff and receptionist. 4. Started researching on component diagrams and working on the component diagram for the system. | | | | | | | | | | |
| **Individual Contribution for last two weeks** | | | | | | | | | | |
| 1. U.W.T.O Weerasinghe  |  |  | | --- | --- | | 18001912 |  | | Selecting and drawing flow for the functional requirements for customer. Started working on project proposal. | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| 1. T.W.T.Dulshan  |  | | --- | | 18000487 | | Gather more information about the “car service procedure” in the service station by contacting the personnel. Finished flow charts and activity diagrams of staff. | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| 1. W.M.D.M.Y.Wickramanayaka  |  | | --- | | 18001922 | | Draw use case model diagram. Finished flow charts and activity diagram of receptionist. Added furthermore necessary use cases such as “login” and “password reset” | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| 1. W.K.B.K.Madhushanka  |  | | --- | | 18000967 | | Identify the functional requirements of manager and draw necessary flow charts. Drew activity diagrams for that login. help with parts of project proposal. | | | | | | | | | |
| Supervisor mark | 1 | 2 | | | 3 | | 4 | | | 5 |
| **Meeting outcomes** | | | | | | | | | | |
| Finalized the flow of events in the system by clearing the issues of diagrams and changing the order of some use cases and adding new use cases.  Gained knowledge of the order in which the project proposal should be made.  Fixed deadline for the proposal to be made on the 22nd. | | | | | | | | | | |
| **Responsibilities Accepted by group members for the next two weeks** | | | | | | | | | | |
| 1. U.W.T.O Weerasinghe | Making of project proposal.  Study about JavaScript functions needed when developing the system.  Help with component diagram | | | | | | | | | |
| 1. T.W.T.Dulshan | Gain information about charges for each service, types of services provided from a service system personnel.  Research about Sandbox payment module. | | | | | | | | | |
| 1. W.M.D.M.Y.Wickramanayaka | Make a sample login using php. Help with project proposal  Finish component diagram | | | | | | | | | |
| 1. W.K.B.K.Madhushanka | Model diagrams using Draw.IO  Help with component diagram  Help with project proposal  Help with component diagram. | | | | | | | | | |
| **Supervisor’s/ Co-Supervisor’s Remark** | | | | | | | | | | |
|  | | | | | | | | | | |
| **Supervisor’s and Co- Supervisor’s opinion about the group progress** | | | | Satisfactory | | | | Unsatisfactory | | |
| **Co-Supervisor’s** signature | | | |  | | | | | | |
| Supervisor’s signature | | | |  | | | | | | |
| **Any Other Notes (Email evidence/screenshot from supervisor)** | | | | | | | | | | |
|  | | | | | | | | | | |
| **Attendance of the group members** | | | | | | | | | | |
| **Student Name** | | | | **Index No.** | | | | | **Signature** | |
| 1). U.W.T.O Weerasinghe | | | | 18001912 | | | | |  | |
| 2). T.W.T.Dulshan | | | | 18000487 | | | | |  | |
| 3). W.M.D.M.Y.Wickramanayaka | | | | 18001922 | | | | |  | |
| 4). W.K.B.K.Madhushanka | | | | 18000967 | | | | |  | |